Your group will produce a table indicating a breakdown of how much effort each group member will apply to each task. You can provide percentage of effort or hours of effort; the goal is to create a table that meaningfully represents your expected division of labor for all tasks. As indicated in your task list, there should be a team member identified who is of primary responsibility for each task.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| # | Workload | Task Description | Primary Responsibility | MT Effort | PB Effort | TB Effort |
| 1 | 2 | Research how to include organizations without a shelter | Pavni Bakhshi | 10% | 80% | 10% |
| 2 | 3 \*\* | Research how to sign up for fostering | Pavni Bakhshi | 10% | 80% | 10% |
| 3 | 4 | Design the general user interface - wireframe | Tosha Bapat | 20% | 20% | 60% |
| 4 | 4 | Design the organization interface - wireframe | Tosha Bapat | 20% | 20% | 60% |
| 5 | 3 | Design the database for animal content, user info, shelter needs, etc. | Mailys Terrier | 80% | 10% | 10% |
| 5a | 3 | Create links b/w user favorites and animals | Mailys Terrier | 70% | 15% | 15% |
| 6 | 6 | Acquire Logo/Name + stylesheet | Tosha Bapat | 30% | 30% | 40% |
| 7 | 3 | Research fonts for dyslexia, colorblind-friendly color schemes, screen reader support, other accessibility needs, etc. | Mailys Terrier | 80% | 10% | 10% |
| 8 | 3 | Research website development tips and frameworks | Pavni Bakhshi | 20% | 60% | 20% |
| 8a | 7 | Connecting the resources together | Pavni Bakhshi | 20% | 60% | 20% |
| 9 | 6 | Build HTML pages – skeleton (applying 3+4) | Tosha Bapat | 30% | 30% | 40% |
| 9a | 7 | Connecting page button/links to each other | Mailys Terrier | 40% | 30% | 30% |
| 10 | 3 | Apply color, font-size, font-color to console (review + comment) | Pavni Bakhshi | 5% | 90% | 5% |
| 11 | 3 \* | Research relevant pet filters to implement + reach out | Pavni Bakhshi | 20% | 60% | 20% |
| 12 | 6 | Research map interface to plot shelters | Mailys Terrier | 33% | 33% | 33% |
| 12a | 4 | Develop map interface to plot shelters | Mailys Terrier | 70% | 15% | 15% |
| 13 | 2 | Revisit accessibility requirements | Tosha Bapat | 60% | 20% | 20% |
| 14 | 3 \*\* | Explore scrollable list options | Mailys Terrier | 60% | 20% | 20% |
| 21 | 6 | Create animal page with details + media/comments | Tosha Bapat | 20% | 20% | 60% |
| 20 | 6 | Create shelter page (including adoption process rating) | Pavni Bakhshi | 20% | 60% | 20% |
| 20a | 6 | Include donation needs + volunteer needs etc. | Mailys Terrier | 60% | 20% | 20% |
| 15 | 10 \*\*\*\*\* | Design icons for donation items, animal types | Tosha Bapat | 10% | 10% | 80% |
| 16 | 4 | Communicate with SAAP (shelter-less shelters) | Pavni Bakhshi | 5% | 90% | 5% |
| 17 | 4 | Communicate with Humane Society of Hamilton | Mailys Terrier | 90% | 5% | 5% |
| 17 | 3 | Document and update user story creations | Pavni Bakhshi | 30% | 40% | 30% |
| 18 | 2 | Document next steps - Time | Tosha Bapat | 30% | 30% | 40% |
| 19 | 5 | Develop/Research media + comments uploading interface | Mailys Terrier | 60% | 20% | 20% |

\*\* tosha more backend