Your group will provide a listing of planned major milestones and completed project deliverables in the development of your project. Provide the expected completion date along with some detailed explanation for each of these milestones and deliverables.

\*\* refer to Tasklist document for full description

Start November – Beginning of April

1. Phase 1 (November – December)
   1. style decided (w accessibility) + branding (Tosha)
      1. icons
   2. frameworks decided (Pavni)
   3. Communication established with partners (SAAP / Hamilton) (Mailys)
      1. Figure out their needs
2. Phase 2 (December 6 – December 20)
   1. Wireframe complete (Tosha)
   2. Establish database structure (Mailys / Pavni)
3. Phase 3 (December 15 – February 1)
   1. Build HTML pages
   2. Connect HTML pages (8a, 9)
   3. Create style sheet (css)
   4. Research Map API
4. Phase 4 (February 1 – April 1)
   1. Connect pages to databases
      1. Apply map api
   2. Verify accessibility requirements
   3. Implement extra features
      1. favoriting pets
      2. uploading donation needs
      3. uploading media + comments